INTERNSHIP / UDP / TRAINING REPORT – REPORTING 2
(Project Design and Implementation Progress Report)

1. Student Information

| Student Name | MITUL VANIYA |
| --- | --- |
| Enrollment Number | 23SE02IE055 |
| Program/Branch | B.Tech – Information Technology & Engineering |
| Semester | 7th Semester |
| Contact Number | 9875286595 |
| Email ID | 23se02ie055@ppsu.ac.in |

2. Internship / UDP / Training Details

| Type | UDP |
| --- | --- |
| Company/Organization | Self-Initiated Academic Project (PPSU) |
| Department/Domain | Full-Stack Web Development (MERN Stack) |
| Mentor Name (Company) | Mr. Ravirajsingh Chauhan |
| Mentor Name (Institute) | Mr. Ravirajsingh Chauhan |
| Start Date | 15/05/2026 |
| End Date | 15/10/2026 |

3. Work Progress Summary

- Project Title:

Khoj — An Intelligent, High-Performance Discovery and Analytics Platform for Home Service Providers

b) Brief Overview of Work Completed After Reporting 1

During Month 2 (Post-Reporting 1), the Khoj platform moved from basic scaffolding to a production-ready, transactional service marketplace with interactive mapping, verified customer reviews, and a zero-latency backend failover mechanism. Major work completed includes the full-stack booking lifecycle engine with a 3-step ticket confirmation wizard, a dual-role My Bookings dashboard (customer status tracker and merchant request management), an OpenStreetMap/Leaflet.js geolocation explorer centered on Surat, Gujarat, a verified customer ratings and reviews engine, a redesigned multi-step merchant onboarding flow, an executive profile and account settings hub, and interactive Recharts-based category/geographic analytics. The Razorpay payment gateway integration is currently in progress, with checkout API payloads and signature verification being debugged.

c) System Architecture / Workflow Diagram

The architecture continues to follow the layered MERN structure from Reporting 1. Key additions this month are a State Machine pattern governing booking status transitions (Pending -> Confirmed -> Completed/Cancelled), a Mongoose readyState connection-check layer that falls back to an in-memory RAM store for sub-60ms responses during cloud DB latency, and a spatial offset algorithm used to plot Leaflet map markers around Surat's coordinates (21.1702N, 72.8311E). The updated architecture is shown below.

d) Modules Completed / Features Implemented

| Module Name | Description | Current Status |
| --- | --- | --- |
| Full-Stack Booking Engine & Ticket Wizard | Mongoose booking schema, 5 REST endpoints (create/user/merchant/update/get) and a 3-step modal wizard with slot selection, ticket summary card, duplicate reservation validation, and booking ID generation. | Completed |
| My Bookings Dual-Role Dashboard | Customer view with real-time status timeline (Pending -> Confirmed -> Completed/Cancelled); Merchant view with Accept, Decline, Mark Complete controls. | Completed |
| Customer Ratings & Reviews Engine | 5-star rate selector, percentage distribution bar charts, write-review modal, live feedback feed, and real-time average score updates on hero header badges. | Completed |
| Map Explorer & Geolocation Engine | OpenStreetMap/Leaflet.js 1.9 split explorer with CartoDB Voyager tiles, 50+ provider markers around Surat with coordinate offsets and Google Maps directions routing. | Completed |
| ReadyState Connection Failover Boundary | readyState validation across backend controllers, bypassing Mongoose buffering timeouts and serving requests via RAM memory store in under 60ms. | Completed |
| Multi-Step Forms & User Settings Hub | Redesigned AddService (2-step onboarding), AddCategory (drag-and-drop uploader), Profile, and Setting (details, password, notification switches). | Completed |
| Interactive Analytics Charts | Redesigned Category/Service charts using Recharts donut visualizations with KPI cards and click-to-filter redirects. | Completed |
| Canvas Hero Animation | HTML5 Canvas constellation particle physics animation for the hero section. | Completed |
| Payment Gateway & Deposit Checkout | Razorpay checkout integration for collecting booking deposits during ticket confirmation. | In Progress |

e) Tools and Technologies Used

Programming Language: JavaScript (ES6+), HTML5, CSS3, SQL/NoSQL

Framework: React.js 18, React Router v6, React Context API, Express.js 4, Node.js v20

Database: MongoDB Atlas, Mongoose 8 ORM, RAM Memory Failover Store

Hardware/Software Tools: VS Code, Git, Postman, npm

Other Technologies: Tailwind CSS, Ant Design 5, Leaflet.js 1.9, Recharts, HTML5 Canvas, Razorpay API, JWT, Bcrypt.js, Multer, Morgan, CORS

4. Implementation Description

explain:

- Algorithm / Method followed - State Machine pattern governing booking transitions (Pending -> Confirmed -> Completed/Cancelled); Mongoose readyState connection check with in-memory RAM fallback for sub-60ms responses; spatial offset algorithm for Leaflet map markers around Surat's coordinates.

- Coding / Development details - Express.js REST API gateway mounted under /v1/ (services, categories, bookings, city, state); component-driven React SPA with reusable components (ServiceDetail, MyBookings, AllService, Reviews, AddService, AddCategory, Profile, Setting).

- Database design - Normalised MongoDB collections: Users, Services, Categories, Cities, States, Bookings (userId, serviceId, serviceName, bookingDate, timeSlot, notes, address, status), and Reviews.

- API integration - Booking REST API endpoints, Leaflet tile layer integration, and Razorpay checkout API integration (in progress — debugging order creation flow and webhooks).

- Testing performed - Manual verification of authentication, booking CRUD, duplicate booking prevention (returns 409 Conflict), readyState RAM failover speed (<60ms), and Leaflet map rendering.

5.  Results / Output Screenshots

Attach:

- Output screenshots

- Experimental results

- Application interface

- Simulation results

Screenshot 1:

Description:

Screenshot 2:

Description:

6. Challenges Faced and Solutions

| Challenge Faced | Solution Applied |
| --- | --- |
| Preventing double-booking under concurrent service requests | Implemented backend duplicate query validation checking (userId, serviceId, bookingDate, timeSlot) for non-cancelled bookings, returning HTTP 409 Conflict paired with a 3-step date-picker wizard. |
| Mongoose 10-second buffer timeout during cloud database latency | Implemented readyState connection checks (readyState === 1) across backend controllers; if the database is disconnected or slow, requests fall back to RAM memory, serving responses in under 60ms. |
| Leaflet.js double-mounting and 0px map container height in React StrictMode | Kept the map container ref permanently mounted in the DOM, added mapRef.current.remove() cleanup logic, and triggered mapRef.current.invalidateSize() inside a 300ms post-mount timer. |
| Errors during Razorpay checkout/order creation while integrating payments | Currently debugging by checking API request/response payloads, order and payment signature verification, and webhook handling - fix in progress, to be completed and reported next. |

7. Tasks in Progress / Next Month Plan

- Remaining modules - Resolve current Razorpay payment integration errors and complete deposit collection, then implement Socket.io WebSockets real-time chat between customer and provider.

- Testing plan - Add unit/integration test coverage for booking state machine concurrency and end-to-end payment flow.

- Documentation work - Document the readyState failover architecture, REST API endpoints, and payment flow.

- Deployment plan- Admin Panel/Dashboard, AWS S3 storage, and cloud deployment on Vercel (frontend) and Render (backend).

8. Learning / Skills Acquired

- Technical Skills Learned: React state machine workflows, Leaflet.js OpenStreetMap integration, readyState connection failovers, RESTful API design, and Mongoose schema modeling.

- Professional Skills Learned: Debugging third-party payment gateway integrations methodically, following a phased project roadmap, and Git feature-branch workflow.

9. References

References / Resources Used

Students must mention minimum 5 references.

Format:

Research Paper Reference:

[1] Author Name, "Paper Title", Journal/Conference Name, Year.

Website Reference:

[2] Website Name, Page Title, URL, Access Date.

Book Reference:

[3] Author Name, Book Title, Publisher, Year.

References Used in This Reporting Period:

[1] Express Documentation, https://expressjs.com, Accessed July 2026.

[2] MongoDB & Mongoose Documentation — Connection readyState, https://mongoosejs.com/docs/, Accessed July 2026.

[3] React Documentation, https://react.dev, Accessed July 2026.

[4] Leaflet.js Documentation — OpenStreetMap Tile Layers, https://leafletjs.com, Accessed July 2026.

[5] Ant Design Documentation, https://ant.design, Accessed July 2026.

[6] Razorpay Developer Documentation, https://razorpay.com/docs/, Accessed July 2026.

Evaluation (To be filled by Mentor (Institute))

| Criteria | Bloom’s Level | Excellent (20) | Good (15) | Average (10) | Poor (5) | Marks Obtained (Out of 20) |
| --- | --- | --- | --- | --- | --- | --- |
| Work Completion | L3–Apply | ≥50% work completed with proof | 30–50% | <30% | No progress |  |
| Methodology Implementation | L3–Apply / L4–Analyze | Method clearly applied and justified | Partial implementation | Unclear | None |  |
| Tools & Technologies | L3–Apply | Tools used effectively with justification | Tools used | Limited use | No tools |  |
| Documentation | L2–Understand / L3–Apply | Proper logs, evidence | Partial proof | Minimal | None |  |
| Understanding of Work | L2–Understand / L4–Analyze | Strong conceptual clarity | Moderate | Basic | No understanding |  |
| Total Marks |  |  |  |  |  |  |

Evaluation

| Student Signature | Mentor (Company) Signature | Mentor (Institute) Signature |
| --- | --- | --- |

Mentor (Institute) Remarks

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________